TOWN OF THOMSPON

BUILDING COMMITTEE

MINTUES OF EMERGENCY MEETING

Wednesday, November 12, 2014, 7:00p.m.

Held in the second floor conference room at the Thompson Town Hall

- Convened at 7:02p.m.

- Roll Call – Present; Kerstin Forrester, John Lenky, Ray Faucher, Bill Witkowski. Absent; John Rice. Also present; Dr. Michael Jolin, William Birch, Paul Baer

- Election of Chairman - motion made and seconded to elect Kerstin Forrester as Chairman. All voted in favor. Election of Recording Secretary; motion made and seconded to elect Ray Faucher as Recording Secretary. All voted in favor.

- Read charge – “The Building Committee charge is to oversee oil tank replacement, roof repairs and any other necessary school facility projects.”

- Address issues for the underground storage tank replacement –

  - Dr. Jolin gave the committee a status update.

  - The state will re-imburse the town 70.1% of the cost associated with removal and replacement of the oil tanks.

  - Both the State Department of Education and the State Department of Environmental Protection want a written plan of action as soon as possible.

  - Bill Birch passed out information on three options and estimates on new tanks. Much discussion ensued.

  - A motion was made and seconded “To authorize Thompson Public Schools to purse the connvault tank option for the purpose of submitting an application to the State Department of Education for removal and replacement the underground tank at the Thompson Middle School.” All voted in favor.

- Motion made and seconded to adjourn the meeting. All voted in favor. The meeting was adjourned at 7:58p.m.

Documented by Ray Faucher – Recording Secretary

Transcribed by Dianna Rebello